Here’s a Gantt-style timeline for your CRM implementation, broken into 12 modules across 5 development phases. Each phase spans roughly 2–4 weeks, depending on complexity and testing needs. This plan assumes a lean, iterative build with modular PHP components and CSV-based data handling.

📅 CRM Implementation Timeline (Gantt Style)

| Phase | Weeks | Module(s) | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1: Core Foundation | Week 1–2 | Contact Management | CSV import/export, contact CRUD, search/filter, tag system |
|  | Week 2–3 | Opportunities & Activity Tracking | Opportunity form, stage logic, manual interaction logging |
|  | Week 3–4 | Dashboard & UI | Modular layout, KPI cards, pipeline table, responsive design |

| Phase 2: Relational Logic & Quotations | Week 5–6 | Quotations | Quotation form, status logic, link to contacts/opportunities | | | Week 6–7 | Tank Installation Module | Installation form, status tracking, relational linking | | | Week 7–8 | User Roles & Permissions | Admin/standard roles, audit logs, access control |

| Phase 3: Notifications & Reporting | Week 9–10 | Notifications & Reminders | Task alerts, inactivity triggers, optional email/SMS setup | | | Week 10–11 | Reporting & Analytics | Basic reports, chart exports, pipeline velocity dashboard |

| Phase 4: Automation & Security | Week 12–13 | Workflow Automation | Trigger-action engine, onboarding templates, cron/event logic | | | Week 13–14 | Data Integrity & Security | Backup system, version control, GDPR compliance features |

| Phase 5: Future Integrations | Week 15–16+ | Integrations | Email/calendar sync, Zoom/Slack hooks, Stripe/QuickBooks APIs |

🛠️ Development Notes

- Parallel Development: UI and backend can progress in tandem using modular stubs.

- Testing Windows: Allocate 2–3 days per module for unit and integration testing.

- Deployment Strategy: Use staging environment for each phase before production rollout.

- Documentation: Maintain module-level README and changelogs for version control.

Would you like this visualized as a horizontal Gantt chart or broken into a Trello-style board for task tracking? I can also help define milestones or sprint goals if you're using Agile.